# Regular Monthly Meeting – 6/5/2014

Utilities:   PECO, PPL Electric Utilities, First Energy, UGI, Citizens Electric

Suppliers/Service Providers:

Intelometry, Constellation, UGI Energy Services, First Energy Solutions, EC Infosystems, Energy Services Group, Systrends, Liberty Power, ista North America, Direct Energy, Constellation, Latitude

Other:  None

Agenda:

1.	Roll Call

2.	Approve May meeting minutes sent to list server on 5/8/2014

3.	EDI Change Control

# 114_Update – 867HU/867HI:  Support for REFPR (LDC Rate Sub-class) - pending implementation date from PPL EU.

4.	Mid-Cycle/Accelerated Switching – status update

5.	Web Portal Working Group – status update

6.	Seamless Move / Instant Connect – status update

7.	Account Number Look Up – status update

8.	New Business

9.	Next Meeting

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary / Change Control Manager) commenced roll call and facilitated the meeting.  Other EDEWG leadership present: Sue Scheetz (PPLEU)

## Approve Meeting Minutes

## The May meeting minutes were approved without revision.

## EDI Change Control

## EDI CC 114_Update – add REFPR (LDC Rate Sub-class) to EDI 867HU & 867HI

## In early March Brandon Siegel updated previously approved EDI CC 114 adding PPL to the list of applicable EDCs.   PPL currently sends the REFPR (LDC Rate Sub-class) in the EDI 814 Enrollment response.   PPL was asked to provide an estimated implementation date during the May & June meetings but as been unable to do so.   Remains open in hopes PPL will provide date during July meeting…please.

## Accelerated / Mid-Cycle Customer Switching

The EDCs have been meeting on Friday’s via teleconference to discuss transaction timelines and other business rules relative to implementing the accelerated switch order.   EDEWG will continue to monitor activities and assist should the need arise to do so.

## Web Portal Working Group Update

Joe Bisti (PECO) briefed the EDEWG on the current status of the WPWG.   The group held an in person meeting on 5/21 and teleconference on 6/4 continuing to make excellent progress.   Updated to the solution framework document continue and a draft file format has been developed by the group. The WPWG continues regular meetings.   Monitor the EDEWG list server for future meetings and updated documentation.

## Seamless Move / Instant Connection Update

Each EDC filed their plans with the Commission in December 2013.   These are pending further direction by the Commission.  No update during June meeting.

## Account Number Look-up Update

- PPL received PUC approval.   Targets go live the week of June 9th.

- PECO received PUC approval.  Implemented mid-May

- FE – no update

- DLCO – (provided update after call) received PUC approval.  IT currently in work.

## New Business

Kim Wall (PPL Solutions) brought forth an issue relative to First Energy who is incorrectly reporting ‘ignore’ meetings in the meter (PM) and meter summary (SU) loops of the EDI 867 Monthly Usage transaction.   The problem resides with the ‘ignore’ meter not having the correct meter role (REFJH = I) as well as the KH being summed to the SU loop.   PPL Solutions stated they were unable to obtain resolution through direct communication with First Energy.  Ernie Mathie (First Energy) stated they would look more into the issue.   This item remains open and will be revisited during the July meeting.

Energy Services Group requested an update on the Duquesne Light Company’s FOCUS project.   Duquesne was not present on the call but did follow up with Brandon after the meeting.   LaMont reported they have uploaded all documentation to their supplier website also noting weekly supplier teleconferences will begin on July 10th.

## Next Meeting

The next regular monthly EDEWG meeting will be held on Thursday, July 10th 2014 at 2PM ET.  Please send agenda items to Brandon Siegel (brandon.siegel@intelometry.com) no later than close of business on Thursday, July 3rd, 2014.

To participate, please dial 312.777.1429 - PIN:  2203616#

Thank you to PPL Electric Utilities for hosting our conference calls.