# WPWG Weekly Meeting – 10/20/2015

Utilities:   FirstEnergy, PECO, PPL

Suppliers/Service Providers:

Intelometry, NRG, Direct Energy Business, Big Data

Other:  PA PUC Staff (Jeff McCracken, Lee Yalcin)

Agenda:

- Roll Call

- Review Solutions Framework Document and solidify SU MR requirements

- Begin process to determine which or both StS proposals for rolling 10-day and/or BQIU are the minimum requirement

- Next Meeting

Meeting Notes:

## Introductions & Roll Call

## Sue Scheetz, PPL EU commenced roll call.

## PECO, PPL and FE Agreement on SU-MR 24 month HIU bill quality as laid out in the framework document.

## Rolling 10 day StS is a minimum requirement and file layouts would be the same across EDCs only provided for customer accounts which the supplier is actively serving on that day.

## Suppliers can receive Historical Interval Usage data via EDI, but it is only available as billed and not available from the last billing through 48 hours prior to request.

## Discussed PUC order regarding file layout formats for SU-MR & StS.   PUC Staff stated the intent of the order was for file formats to be the same for both SU-MR & StS across all EDCs.   Agreed the Solution Framework has different formats for SU-MR vs. StS (rolling 10 day).   PUC Staff stated if the WPWG can provide justification for different file layouts such recommendation would be considered by the PUC.

## The two Suppliers in attendance (NRG and Direct Energy Business) believe that their business needs for the StS implementation are limited to the rolling 10-day data.

## Agreed that the WPWG needs to poll other stakeholders as to the business need for StS integration of the HIU bill quality in order to define StS scope.

## Next Meeting

The next regular weekly WPWG meeting will be held on Tuesday, October 27th, 2015 at 10AM ET.

To participate, please dial 312.777.1429 or 888.238.2971 - PIN:  2203616#