# WPWG Weekly Meeting – 12/1/2015

Utilities:   FirstEnergy, PECO, PPL, Duquesne

Suppliers/Service Providers:

AEP Energy, NRG, Direct Energy Business, ESG, Constellation, Direct Energy Services, PPLSolutions

Other:  PA PUC

Agenda:

- Roll Call

- Discuss StS proposal for BQIU

- Next Meeting

Meeting Notes:

## Introductions & Roll Call

## Sue Scheetz, PPL EU commenced roll call.

## WPWG continued to discuss the business need for StS integration of the HIU bill quality in order to define StS scope.  A true business need for the implementation of the StS HIU bill quality was now identified by PECO during discussions with Energy Connect, a CSP engaged in ACT 129 load curtailment programs.  Energy Connect was unable to make today’s meeting.  PECO agreed to a follow-up with Energy Connect after today’s meeting.

## PPL provided WISDL code and discussed the StS.  End goal would be similar interfaces across all EDCs with the only variation being the URL being pointed to.  PPL will be providing a mock up of the data that we can use to download and view.

## Consensus is we do not need the quantity qualifier in the rolling 10 day.  PPL will add back the quantity qualifier to the StS HIU and will provide sample data for next call.

## Consensus agreed for name space for consistency.     <soap:address location="http://localhost:9722/WPWG/WPWG_SYS_TO_SYS.asmx" />

## Hour ending  label for IU via EDI: First Energy and PECO are 23:59.  Duquense and PPL are end 0000.  Only KWH data, no demand.

## Segregate the files when reads change interval frequency changes mid-cycle.  15 minute, vs. 30 minute, vs. hourly.

## Discuss the balance of the scalability of the StS service without impacting the performance next meeting.  PECO would think there would be 80,000 – 100,000 potential requests per day.  Need input/brainstorm from technical participants.

## Discuss error handling.  Would like PPL to provide examples of error handling referring to the Framework Document and have Team review and decide if what we have is sufficient.

## Next Meeting

The next regular weekly WPWG meeting will be held on Tuesday, December 8th, 2015 at 10AM ET.

To participate, please dial 312.777.1429 or 888.238.2971 - PIN:  2203616#