# WPWG Weekly Meeting – 11/03/2015

Utilities:   FirstEnergy, PECO, PPL

Suppliers/Service Providers:

AEP Energy, NRG, Direct Energy Business, Big Data, ESG, Constellation, WGL Energy, Direct Energy Services, Champion, IGS

Other:  PA PUC

Agenda:

- Roll Call

- Begin process to determine which or both StS proposals for rolling 10-day and/or BQIU are the minimum requirement

- Next Meeting

Meeting Notes:

## Introductions & Roll Call

## Sue Scheetz, PPL EU commenced roll call.

## Rolling 10 day StS is a minimum requirement and file layouts would be the same across EDCs only provided for customer accounts which the supplier is actively serving on that day.

## Suppliers can receive Historical Interval Usage data via EDI, but it is only available as billed and not available from the last billing through 48 hours prior to request.

## Discussed PUC order regarding file layout formats for SU-MR & StS.   During the 10/20/2015 WPWG meeting, PUC Staff stated the intent of the order was for file formats to be the same for both SU-MR & StS across all EDCs.   Agreed the Solution Framework has different formats for SU-MR vs. StS (rolling 10 day).   PUC Staff stated if the WPWG can provide justification for different file layouts such recommendation would be considered by the PUC.

## Utilities will need the entire timeframe in the Order to comply based on other regulatory work in the work plan.

## WPWG had other supplier stakeholders (no CSPs) on the call and discussed the business need for StS integration of the HIU bill quality in order to define StS scope.  A true business need for the implementation of the StS HIU bill quality was now identified by PECO to be of interest  to the CSPs.  We will meet next week with the CSPs to discuss.  They were unable to make today’s meeting.

## Two suppliers reported concerns the StS HIU bill quality could delay implementation of the Rolling 10 day StS solution, multiple EDCs stated if required they would attempt to implement rolling 10 day StS first and the StS HIU option later.  All agree to nail down the Rolling 10 day StS in advance of the StS HIU implementation.

## PPL agreed to provide WISDL code for meeting by the November 17 meeting.

## Next Meeting

The next regular weekly WPWG meeting will be held on Tuesday, November 10th, 2015 at 10AM ET.

To participate, please dial 312.777.1429 or 888.238.2971 - PIN:  2203616#